# Master Document — Sprint 1

Team 46B — Client & Partner Relationship Management (CRM) for Food Systems Collective

Linked Planner board: Planner - Task 3 - Sprint 1 : Team 46B

Linked Proposal document:Week 4 Client Proposal-Sprint.docx

As each task below is completed, replace 'Not started' with the actual Done / Deliverable / Note for next role, and commit the update via a PR — same pattern used for Task 2.

# Week 1

## Set up web server and database

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Saneli Thathsari Ratnayake (Dev) | Infrastructure Setup | 1 | 4 |

Status: Complete

Done: Set up the Firebase backend with Firestore Email/Password Authentication, then connected it to the team repository using.env

Deliverable: Configured the Firebase project client-and-prm-team-b with Firestore and Authentication and local env set up running successfully on http://localhost:3000

Note for next role: Use Node.js 22 to run the application, as newer Node versions may cause errors

## Draft initial requirements from client discussion

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Piotr Wesolowski (BA) | Requirements & Client Engagement | 1 | 4 |

Status: Complete

Done: Performed an analysis on existing FSC CRM and BRD requirements. Found out the CRM structure, the current stakeholder and relationship attributes, existing business process, and the existing data/problems.

Deliverable: FSC_CRM_Requirements_Analysis.docx

Note for next role: UX – The current CRM structure, stakeholder fields, and workflows have been analyzed. Stages in the pipeline as identified in Epic 4 need to be used for relationship status/stages. The Internship Management is not within the scope of work; any mention of Intern needs to be considered in relation to stakeholders/lifecycle only.

## Set up CI/CD pipeline and repository structure

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Jason Xu (Dev) | Infrastructure Setup | 1 | 4 |

Status: Complete

Done: Established the team GitHub repository (Jason6322/46-Client-and-PRM-Team-B) from the RMIT Garage boilerplate. Documented the local development environment in the README, covering prerequisites, installation, environment variable handling, the command reference, and the branching and pull request workflow. Granted repository access to all four team members. All four CI gates confirmed passing on main.

Deliverable: Configured GitHub repository with a verified green CI pipeline, .github/workflows/ci.yml, .github/dependabot.yml, lefthook.yml, pnpm-workspace.yaml, README.md; supporting reference in docs/CI-CD.md and docs/GIT-WORKFLOW.md. Commits ded2a2b, d8356cc, a0218a4 on main.

Note for next role: Dev – The CD workflow (.github/workflows/deploy.yml_notinuse) is disabled until FIREBASE_PROJECT_ID and FIREBASE_SERVICE_ACCOUNT_KEY_BASE64 are added as GitHub Actions secrets; see docs/CI-CD.md.

Git URL: https://github.com/Jason6322/46-Client-and-PRM-Team-B

## Initial UX research and user flows

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Tommy Ngo (UX) | UX Design & Prototyping | 1 | 4 |

Status: Complete

Done: Completed initial UX research and user flows for core stakeholder management: primary users, stakeholder management journey, search/filter journey, interaction/meeting journey, and initial navigation structure. Revised client BRD v1.1 (Epics 1–15) after initial draft.

Deliverable: UX_Research.docx

Note for next role: Corrected to BRD v2.0 (v1.1 was sent in error and is superseded) — 6 core modules, not 15 epics. Key changes: CRM roles simplified to Admin/Coordinator; stakeholders are now organisation-linked contacts, not standalone person types; Relationship Journey (Student→Intern→Mentor→Partner→Client) is explicitly excluded from MVP. Pipeline stages (Epic 3) unchanged from v1.1. Piotr — please re-check your requirements analysis against BRD v2.0 too, since it was also based on v1.1. Ready to hand off to wireframing (Task 9, Week 2) once BA confirms fields.

## Compile team & project proposal draft (Part A)

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| David Zytsel (PM) | Requirements & Client Engagement | 1 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role:

# Week 2

## Configure hosting, environment variables & deploy staging environment

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Saneli Thathsari Ratnayake (Dev) | Infrastructure Setup | 2 | 4 |

Status: Complete

Done: Verified that the staging environment is active and accessible and documented all environment variables

Deliverable: The staging website is successfully deployed at https://46-client-and-prm-team-b.vercel.app publicly accessible without any authentication. Documentation of environment variables is provided in docs/ENV-VARS.md

Note for next role: Dev - 	Staging is deployed on Jason's personal Vercel account as Vercel does not allow team collaboration through its free plan. The website is publicly accessible through the provided URL

## Set up authentication scaffold (login/session handling)

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Jason Xu (Dev) | Infrastructure Setup | 2 | 4 |

Status: Complete

Done: Users can now create an account, log in, and stay logged in. When someone signs in, the system issues them a secure pass that keeps them signed in for 14 days, and that pass is stored so it can't be read or stolen by scripts in the browser. Anyone not signed in is turned away rather than shown the content.

Deliverable: Working login and logout, protected pages that block signed-out visitors. Code is on branch feature/auth-session-scaffold, ready for review. Verified working.

Note for next role: The login system needs its Firebase settings copied into the hosting environment, and one of them is a private key that must be kept secret. Live site address will need to be added to the allowed list before it works outside a local machine.

## Design full prototype for core CRM screens

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Tommy Ngo (UX) | UX Design & Prototyping | 2 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role:

## Finalize epic prioritisation with client

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Piotr Wesolowski (BA) | Requirements & Client Engagement | 2 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role:

## Schedule and run client check-in; update proposal from feedback

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| David Zytsel (PM) | Requirements & Client Engagement | 2 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role:

# Week 3

## Confirm infrastructure end-to-end & add health-check endpoint

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Saneli Thathsari Ratnayake (Dev) | Infrastructure Setup | 3 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role:

## Document infrastructure setup

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Jason Xu (Dev) | Infrastructure Setup | 3 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role:

## Incorporate client feedback into final prototype

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Tommy Ngo (UX) | UX Design & Prototyping | 3 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role:

## Validate final requirements doc against prototype

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| Piotr Wesolowski (BA) | Requirements & Client Engagement | 3 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role:

## Prepare Sprint 2 kickoff plan & finalize submission

| Owner | Epic | Week | Hours |
| --- | --- | --- | --- |
| David Zytsel (PM) | Sprint Closeout | 3 | 4 |

Status: Not started

Done:

Deliverable:

Note for next role: